# Sprint 1

# Sprint number 1

Sprint Goal : project Analysis and system Design

Sprint Duration :

Product Backlog Item :

| Sprint Tasks |  |  |  |
| --- | --- | --- | --- |
| Assignee | Task | Start Date | Status |
| Personchahdhrif@gmail.comahmedomardridi5@gmail.comrima.ardhaoui@ieee.orgsaddouri leith | Understand the business the goals and the specific problematic addressed to the features | 19 juil. 2026 | Completed |
| Personchahdhrif@gmail.comahmedomardridi5@gmail.comrima.ardhaoui@ieee.orgsaddouri leith | Define + search for all datasets that will be used | 19 juil. 2026 | Completed |
| Personchahdhrif@gmail.comahmedomardridi5@gmail.comrima.ardhaoui@ieee.orgsaddouri leith | Desgin the flow diagram for the agents | 19 juil. 2026 | Completed |
| Personchahdhrif@gmail.comahmedomardridi5@gmail.comrima.ardhaoui@ieee.orgsaddouri leith | Prepare the data ingestion pipeline | 19 juil. 2026 | Completed |
| Personchahdhrif@gmail.comahmedomardridi5@gmail.comrima.ardhaoui@ieee.orgsaddouri leith | Plan the orchestrator agent for each agent + how the orchestrator will communicate with each agent | 19 juil. 2026 | Completed |
| Personchahdhrif@gmail.comahmedomardridi5@gmail.comrima.ardhaoui@ieee.orgsaddouri leith | Prepare the dataclasse(input + output) + agent card for the orchestrator + agent card for each subagent | 19 juil. 2026 | In progress |

# Sprint 2

# Sprint number 2

Sprint Goal : Infrastructure & Orchestration Foundation

Sprint Duration : 2 weeks

Sprint presentation delivrable : 9 august

Group D

Product Backlog Item :

| Sprint Tasks |  |  |  |
| --- | --- | --- | --- |
| Assignee | Task | Start Date | Status |
| Person | ### Implement the Sub-Orchestrators - Develop each domain sub-orchestrator. - Implement the routing logic. - Implement communication with child agents. - Handle task delegation and response aggregation. | Date | Not started |
| Person | ### Implement the Agent Framework - Select and configure the framework (LangGraph, LangChain, CrewAI, etc.) (test a small agent using that framework to test before configuring a large agent with all its integrations). - While testing the agent framework choose which llm to work with - Set up the project structure on github (put agent cards & data classes) | Date | Not started |
| Person | ### Build the orchestrators Workflows - Implement the execution workflow for every sub-orchestrator. - Define conditional execution paths. - Support sequential and parallel execution where appropriate. - Validate communication between orchestrators and agents. | Date | Not started |
| Person | ### Prepare the Knowledge Base (Qdrant) ### Create collections for each knowledge domain. ### Define the metadata schema. ### Configure embedding generation. ### Configure the vector ingestion pipeline. | Date | Not started |
| Person | ### Data Ingestion Pipeline ### For teams using external datasets: ### Parse documents. ### Chunk the documents. ### Generate embeddings. ### Store vectors in Qdrant. ### For teams using APIs: ### Implement the retrieval pipeline. ### Normalize the retrieved data. ### Prepare it for indexing. | Date | Not started |
| Person | ### Retrieval Pipeline ### Implement vector search. ### Implement metadata filtering. ### Test semantic retrieval quality. ### Validate retrieved documents. | Date | Not started |
| Person | ### Integration Testing ### Test orchestrator → sub-orchestrator communication. ### Test sub-orchestrator → agent communication. ### Test retrieval within agent workflows. ### Validate data flow end-to-end. | Date | Not started |

## Expected Outcome of Sprint 2

By the end of this sprint, every team should have:

- ✅ A working agent framework.(mini version of the agent just to test the framework and routing logic)

- ✅ Implemented sub-orchestrators.

- ✅ Executable workflows.

- ✅ A configured Qdrant environment.

- ✅ Data successfully indexed (when applicable).

- ✅ A functioning retrieval pipeline.

- ✅ End-to-end communication between orchestrators and agents.

## Not outputs of Sprint 2

### ❌ Fully implemented AI agents

### ❌ Fully integrated AI models

### ❌ Production-ready RAG

### ❌ Complete API integrations